|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Risk**  **Description** | **Impact** | **Cost of occurrence** | **Probability of occurrence** | **Mitigation Plan** | **Responsible**  **Person** |
| **Failure in Hardware** | 95 % | HW cost | 10 % | Buy another HW | Hadier |
| **Error in hardware connection** | 80 % | 0 LE | 30 % | Review the connection | Belal |
| **Too many conflicting between team members** | 85 % | 0 LE | 35 % | Try to understand each other’s point of view | Fatma |
| **Un respect time of meeting** | 40 % | 0 LE | 40 % | Pay money | Hossam |
| **Take much Time to make project** | 25 % | 0 LE | 25 % | Try to put schedule | Hossam |
| **Absence of Team leader** | 60 % | 0 LE | 20 % | Contact with him online | Belal |
| **Absence of Team member** | 40 % | 0 LE | 50 % | Contact online also | Hossam |
| **Team member doesn’t accomplish the Task** | 90 % | 0 LE | 45 % | Take bonus one hour to accomplish it | Hossam |
| **Project files are Corrupted in GitHub account** | 80% | 0 LE | 20 % | Take a copy of the files to local directory every day. | Hossam |

|  |  |
| --- | --- |
| **Company : WindoEgypt** | |
| **Project name :**  Digital Air Conditioner Screen | **Delivery Date :**  April 9 th , 2016 |
| **Team Manager :**  Hadeer Rashed | **Expected Finishing date :**  April 8 th ,2016 |